Perfect — this is the right instinct.
For Sprint 1, your job is not to judge code quality line-by-line, especially with freshers and Antigravity. Your job is to protect architecture, scope, and future sprints.

Below is a safe, repeatable Sprint 1 review process you can follow without deep coding, and that works even when code is AI-generated.

✅ Sprint 1 Output Review Guide (Team Lead Safe Review)

Think of this as “architectural QA”, not code review.

🧭 Step 0: Before You Review Anything (Very Important)

Tell the team this rule:

“Sprint 1 is successful if architecture and scope are correct — not if every feature is perfect.”

This avoids panic and over-fixing.

🟦 Step 1: Repo-Level Sanity Check (10 minutes)

✔ What to check

Open the repo tree and verify:

backend/

Modules/

ATS/

frontend/

src/modules/ats/

ai-services/   ← should be EMPTY for Sprint 1

🚫 Red flags (stop review if seen)

- AI logic anywhere

- New folders outside ATS

- Code added to Shared / Tenant / Auth

- Random utilities folder

👉 If you see these, send it back immediately.

🟦 Step 2: Sprint Scope Validation (Most Important)

Use this simple YES/NO checklist.

Sprint 1 ALLOWED

- Jobs

- Candidates

- Applications

- Status tracking

- CRUD APIs

- Simple UI screens

Sprint 1 FORBIDDEN

- Resume scoring

- Resume upload AI

- Interviews

- Notifications

- Workflow rules

- Dashboards

- Billing

✔ If code touches only allowed items → proceed
❌ If forbidden items exist → rollback

🟦 Step 3: Backend Architecture Review (No deep coding)

You do not need to read full files.

Open Modules/ATS and check:

1. Folder structure exists

Domain/

Application/

Infrastructure/

Api/

✔ Present → good
❌ Missing → fix before merge

2. Controllers are thin (quick scan)

Open one controller and check:

- Does it mostly call a handler/service?

- Is there business logic inside controller?

✔ Thin → good
❌ Logic-heavy → ask dev to move logic

3. No cross-module dependencies

Search for imports like:

using Modules.Interview

using Modules.Workflow

✔ None → good
❌ Found → reject PR

🟦 Step 4: Multi-Tenancy & Security Check (Critical)

You don’t need to read logic — just confirm presence.

Ask these questions:

- Is TenantId used in queries?

- Are APIs protected with roles?

- Is there any “GetAll()” without tenant filter?

✔ Tenant-scoped → OK
❌ Global access → must fix

🟦 Step 5: Frontend Review (UX + Scope Only)

What to check

- UI exists for:

  - Job list

  - Candidate list

  - Applications

- Uses backend APIs (no mock data)

- Basic loading & error states

What NOT to review

- CSS perfection

- UI polish

- Performance

This comes later.

🟦 Step 6: Antigravity Safety Check (Very Important)

Ask each dev one question:

“Did you run ONLY your scoped prompt?”

If answer is:

- ✔ Yes → continue

- ❌ No / Not sure → re-run their part

This prevents silent corruption.

🟦 Step 7: Integration Smoke Test (30 minutes)

Do only this, not full testing:

- Create a Job

- Create a Candidate

- Apply Candidate to Job

- View application status

If this works → Sprint 1 is DONE.

🧠 What You Should NOT Do

- ❌ Don’t refactor their code now

- ❌ Don’t optimize

- ❌ Don’t argue coding style

- ❌ Don’t merge “quick fixes” outside scope

Sprint 1 is a foundation sprint, not a polish sprint.

🟩 Sprint 1 Definition of Done (Print This)

Sprint 1 is DONE if:

- ATS module exists

- CRUD works

- Tenant isolation enforced

- No AI logic exists

- No architecture boundaries broken

- Repo structure remains intact

Anything else can wait.

🧠 How to Give Feedback (Important for freshers)

Use this format:

“This works, but it violates Sprint 1 rule X.
Please move logic to Y folder.
Don’t change anything else.”

Avoid vague comments.

🚦 Decision Matrix (Very Useful)

| Issue | Action |
| --- | --- |
| Scope violation | Reject PR |
| Minor logic issue | Accept + note |
| Architecture break | Fix immediately |
| UI rough | Accept |
| Missing tenant filter | Block |

🧠 Final reassurance

You are not expected to:

- Be a .NET expert

- Review every line

- Fix AI-generated code

You are expected to:

- Protect boundaries

- Enforce scope

- Keep future sprints safe

You’re doing exactly that.

If you want next, I can:

- Create a Sprint 1 review checklist (PDF / printable)

- Help you review a real PR step-by-step

- Create Sprint 2 review rules

- Draft feedback templates for freshers

Just tell me 👍