Perfect — let’s simulate Sprint 2 (Resume Intelligence) merge end-to-end, exactly like it would happen in your repo, with branch order, review gates, failure handling, and final close.

This is written so you can follow it line by line during the real sprint.

🧪 Sprint 2 Merge Simulation

(Resume Intelligence – AI + Async)

Assumptions (Starting State)

- Sprint 0 ✅ complete

- Sprint 1 ✅ merged and tagged

- Branches:

main

develop   ← contains Sprint 1

🟦 STEP 1: You create Sprint 2 branch (YOU only)

git checkout develop

git pull

git checkout -b sprint/2

git push origin sprint/2

📌 Sprint 2 context is now frozen.

🟦 STEP 2: Devs create feature branches (from sprint/2)

👨‍💻 Dev 1 — Resume Intelligence (AI Workers)

git checkout sprint/2

git checkout -b feature/dev1-resume-ai

👩‍💻 Dev 2 — ATS Integration (Read-only)

git checkout sprint/2

git checkout -b feature/dev2-ats-ai-integration

👨‍💻 Dev 3 — Resume Intelligence UI

git checkout sprint/2

git checkout -b feature/dev3-resume-ui

🟦 STEP 3: Antigravity execution (feature branches only)

Each dev does only this:

- Pull latest sprint branch:

git pull origin sprint/2

- Open Antigravity

- Paste ONLY their Sprint 2 scoped prompt

- Run it

- Verify touched files are in scope

- Commit

Example (Dev 1):

git status

# shows only ai-services/**

git add ai-services

git commit -m "Sprint 2: Resume intelligence async workers"

git push origin feature/dev1-resume-ai

🚫 If files outside scope appear → STOP, reset, re-run prompt

🟦 STEP 4: PR creation (feature → sprint/2)

Each dev opens a PR:

feature/devX-scope → sprint/2

PR titles:

- Sprint 2 – Resume Intelligence (AI Workers)

- Sprint 2 – ATS ↔ AI Integration

- Sprint 2 – Resume Intelligence UI

🟦 STEP 5: PR review & merge (ORDER MATTERS)

✅ Merge Order (important)

1️⃣ AI Workers (Dev 1)
2️⃣ ATS Integration (Dev 2)
3️⃣ UI (Dev 3)

This avoids broken references.

🟩 PR #1 — Dev 1 (AI Workers)

You check:

- Files only in ai-services/**

- Prompts exist:

  - resume_summary.txt

  - resume_scoring.txt

- Async workers (no blocking APIs)

- Structured JSON output

- No ATS logic here

🚨 You spot this:

result = llm.run(prompt)  # blocking inside API

Action:

- Comment:

“AI must be async. Please move this to background worker.”

Dev fixes → pushes → PR updates.

✅ Now merge:

git checkout sprint/2

git merge feature/dev1-resume-ai

🟩 PR #2 — Dev 2 (ATS Integration)

You check:

- Files only in backend/Modules/ATS/**

- No LLM calls

- No prompts

- AI data is read-only

- TenantId enforced

🚨 You find:

application.Status = Shortlisted;

❌ Hard stop (AI changing ATS state)

Action:

- Reject PR with comment:

“Sprint 2 AI must not modify ATS status. Remove this.”

Dev removes → re-pushes.

✅ Merge:

git merge feature/dev2-ats-ai-integration

🟩 PR #3 — Dev 3 (Resume Intelligence UI)

You check:

- Files only in frontend/src/modules/ats/**

- Displays summary, score, skills

- Shows “Processing…” state

- No auto-status changes

- No prompt exposure

UI is basic, but correct.

✅ Merge:

git merge feature/dev3-resume-ui

🟦 STEP 6: Integration Smoke Test (YOU)

On sprint/2:

git checkout sprint/2

Test only this flow:

- Apply candidate to job

- UI shows “Resume processing…”

- After async completes:

  - Resume summary visible

  - Score visible

  - Skill gaps visible

- ATS stage remains unchanged

✔ Pass → continue
❌ Fail → fix inside sprint/2 (not feature branches)

🟦 STEP 7: Close Sprint 2

Merge sprint into develop

git checkout develop

git merge sprint/2

git push origin develop

Tag sprint

git tag sprint-2-complete

git push origin sprint-2-complete

Cleanup branches

git branch -d sprint/2

git push origin --delete sprint/2

git branch -d feature/dev1-resume-ai

git branch -d feature/dev2-ats-ai-integration

git branch -d feature/dev3-resume-ui

🟩 FINAL STATE (After Sprint 2)

main        → Sprint 1 stable

develop     → Sprint 2 complete (Resume Intelligence live)

Sprint 3 (AI Interview) can start safely.

🚨 Common Sprint 2 Failure Scenarios & What You Do

| Problem | Action |
| --- | --- |
| AI blocks API | Reject PR |
| AI auto-shortlists | Reject PR |
| Prompts hardcoded | Reject PR |
| Missing TenantId | Block merge |
| AI slow | Accept (optimize later) |
| UI ugly | Accept |

🧠 One golden rule for Sprint 2 merge

AI may advise, but must never decide.

If that rule is intact → merge confidently.

If you want next, I can:

- Simulate Sprint 3 merge (AI Interview)

- Create Sprint 2 rollback plan

- Prepare Sprint 3 scoped prompts

- Help you benchmark LLM performance

Just tell me 👍