Great — Sprint 2 is the most sensitive sprint so far, because this is where AI enters the system.
So the review must be stricter than Sprint 1, but still safe for freshers + Antigravity.

Below is a step-by-step Sprint 2 Output Review Guide you can follow without deep AI or backend expertise.

You can literally use this as a checklist while reviewing PRs.

✅ Sprint 2 Output Review Guide

(Resume Intelligence – Safe Review for Team Lead)

🧠 Sprint 2 Review Mindset (Very Important)

Your job is to ensure:

- AI is assistive, not decisive

- AI is isolated

- ATS remains the system of record

- Sprint 3 can start safely

You are NOT reviewing:

- Prompt quality in detail

- AI accuracy

- Performance tuning

- UI polish

That comes later.

🟦 STEP 1: Repo-Level Scope Check (5 minutes)

Expected folders touched in Sprint 2

✔ Allowed:

ai-services/**

backend/Modules/ATS/**

frontend/src/modules/ats/**

🚫 Forbidden:

Modules/Interview/**

Modules/Workflow/**

Modules/Notifications/**

Modules/Billing/**

Modules/Analytics/**

👉 If any forbidden folder is touched → reject PR immediately

🟦 STEP 2: Sprint 2 Scope Validation (Critical)

Sprint 2 ALLOWED features

- Resume summary

- Resume scoring vs JD

- Skill match & gaps

- AI recommendation (assistive only)

- Async processing

Sprint 2 FORBIDDEN features 🚫

- Auto-shortlisting

- Auto-rejection

- Interview logic

- Workflow triggers

- Emails / notifications

- ATS status auto-change

🔍 Search in PR for keywords:

Interview

Workflow

Notify

AutoReject

AutoShortlist

Email

QueueProcessor (outside ai-services)

If found → Reject PR

🟦 STEP 3: AI Isolation Check (MOST IMPORTANT)

AI code MUST live ONLY in:

ai-services/

Check:

- No LLM calls in ATS

- No prompts in backend or frontend

- No AI logic in controllers

🚨 Red flag example:

_llmClient.GenerateScore(...)

inside ATS → Reject

✔ Correct:

- ATS only triggers async job

- ai-services does the thinking

🟦 STEP 4: Async Behavior Verification

You don’t need to read code deeply. Just verify intent.

Confirm:

- Resume upload / apply API returns immediately

- AI runs in background

- UI shows “Processing…”

🚫 Red flags:

- API waits for AI response

- HTTP timeouts increased to hide slowness

- UI spinner blocking all actions

If AI blocks API → Reject

🟦 STEP 5: Prompt Management Review (Quick)

Check:

ai-services/prompts/

✔ Must exist:

- resume_summary.txt

- resume_scoring.txt

✔ Prompt rules:

- Not hardcoded

- Produces structured JSON

- Version info present

🚫 Red flags:

- Prompts embedded in code

- Free-text output without structure

🟦 STEP 6: AI Output Structure Check (No AI knowledge needed)

Locate where AI output is stored.

Confirm presence of fields:

- ResumeSummary

- ResumeScore (0–100)

- SkillMatches

- SkillGaps

- AIRecommendation

Also confirm metadata:

- ApplicationId

- TenantId

- ModelUsed

- PromptVersion

- CreatedAt

If raw LLM text is stored → Reject

🟦 STEP 7: Multi-Tenancy & Security Check

Ask:

- Is AI data tenant-scoped?

- Can recruiter see only their tenant’s data?

- Is AI data read-only?

🚨 Red flags:

- Global resume cache

- Missing TenantId

- Recruiter can edit AI output

🟦 STEP 8: Frontend Review (AI UI Safety)

What UI MUST do

✔ Show:

- Resume summary

- Score

- Skill matches & gaps

- AI recommendation

✔ Allow:

- Recruiter to ignore AI

- Manual decision-making

What UI MUST NOT do 🚫

- Auto-move candidate status

- Hide recruiter controls

- Show raw AI text

- Show prompt text

If UI implies AI decision = Reject

🟦 STEP 9: Antigravity Discipline Check

Ask each dev (mandatory):

“Did you run ONLY your Sprint 2 scoped prompt?”

If answer is:

- ✔ Yes → OK

- ❌ I adjusted prompts manually

- ❌ I added a quick fix

- ❌ I ran master prompt

→ Reject PR and re-run

🟦 STEP 10: Smoke Test (15–30 minutes)

Test only this flow:

- Apply candidate to job

- UI shows “Resume processing…”

- After processing:

  - Resume summary visible

  - Score visible

  - Skill gaps visible

- ATS status remains unchanged

✔ Pass → Sprint 2 complete
❌ Fail → fix in sprint branch

🟩 Sprint 2 Definition of Done (Print This)

Sprint 2 is DONE if:

- AI runs async

- AI is isolated

- ATS status is unchanged by AI

- AI output is explainable

- Tenant isolation enforced

- UI displays insights only

Accuracy is not required yet.

🚦 Decision Matrix (Sprint 2)

| Issue | Action |
| --- | --- |
| AI blocks API | Reject |
| AI modifies ATS status | Reject |
| Prompt hardcoded | Reject |
| Missing AI metadata | Fix |
| UI rough | Accept |
| AI slow | Accept (optimize later) |

🧠 One golden rule for Sprint 2

If AI disappears tomorrow, ATS must still function fully.

If that’s true → Sprint 2 is safe.

If you want next, I can:

- Simulate a Sprint 2 merge

- Create Sprint 2 PR review comments

- Prepare Sprint 3 (AI Interview) review guide

- Help you benchmark LLM speed and timeouts

Just tell me 👍