SPRINT 3 – FUNCTIONAL REQUIREMENT ANNEX

(AI First-Round Interview – Structured & Explainable)
Version: 1.0
Status: Scope Freeze

Derived From:

- Consolidated Detailed FRS

- Sprint 3 Master Prompt

Master Prompt - Sprint 3

1️⃣ SPRINT 3 OBJECTIVE

Sprint 3 shall implement a structured, asynchronous, AI-assisted first-round interview module integrated with the ATS.

Sprint 3 shall introduce:

- Interview configuration per job

- AI-generated structured interview questions

- Secure interview session flow

- Asynchronous answer evaluation

- Structured, explainable scoring

- HR review and override controls

Sprint 3 shall NOT implement:

- Voice or video interviews

- Free-form chat

- Adaptive conversational logic

- Workflow automation

- Auto-stage transitions

- Auto-rejection

- Video/audio analysis

- Dashboard enhancements

Sprint 3 shall extend Sprint 2 without modifying Sprint 0–2 foundations.

2️⃣ INCLUDED SCREENS (STRICT SCOPE)

Sprint 3 includes:

- SCREEN 10 – Interview Configuration

- SCREEN 11 – Interview Invitation

- SCREEN 12 – Candidate Interview Screen

- SCREEN 13 – Interview Evaluation

No additional screens are part of Sprint 3.

3️⃣ DOMAIN ENTITY SCOPE (FREEZE)

Sprint 3 shall introduce the following entities inside the Interview module:

InterviewConfiguration

- InterviewConfigId

- TenantId

- JobId

- QuestionCount

- TimePerQuestion

- PassingScore

- ExpiryHours

- CreatedAt

InterviewSession

- InterviewSessionId

- TenantId

- ApplicationId

- Status (Invited / InProgress / Completed / Expired)

- ExpiryAt

- StartedAt

- CompletedAt

InterviewQuestion

- QuestionId

- InterviewSessionId

- QuestionText

- ExpectedAnswerCriteria

- QuestionOrder

InterviewAnswer

- AnswerId

- QuestionId

- AnswerText

- SubmittedAt

InterviewEvaluation

- EvaluationId

- AnswerId

- Score (0–100)

- Strengths

- Weaknesses

- Explanation

- ModelUsed

- PromptVersion

No additional entities shall be introduced.

No conversational memory model shall be introduced.

4️⃣ INTERVIEW CONFIGURATION REQUIREMENTS

The system shall allow HR to configure interview settings per job.

The system shall require:

- QuestionCount (minimum 1, maximum 20)

- TimePerQuestion (1–10 minutes)

- PassingScore (0–100)

- ExpiryHours (1–168 hours)

The system shall prevent modification of configuration if an interview session is already in progress.

The system shall log configuration changes.

5️⃣ QUESTION GENERATION REQUIREMENTS

The system shall generate role-specific interview questions from the job description.

The system shall generate questions once per job configuration and reuse them.

The system shall store expected answer criteria with each question.

The system shall use backend-managed prompt files only.

The system shall not expose prompt content to frontend.

The system shall store PromptVersion and ModelUsed.

The system shall not generate conversational or follow-up questions.

6️⃣ INTERVIEW SESSION FLOW

6.1 Invitation

The system shall generate a secure interview invitation token.

The token shall be:

- Unique

- Time-bound

- Single-use

The system shall prevent duplicate active sessions for the same application.

The system shall log invitation creation.

6.2 Session Lifecycle

The system shall mark session as:

- Invited

- InProgress

- Completed

- Expired

The system shall automatically mark session as Expired after ExpiryAt.

The system shall persist session state changes.

7️⃣ CANDIDATE INTERVIEW EXECUTION RULES

The system shall display one question at a time.

The system shall enforce time limit per question.

The system shall auto-submit answer when timer expires.

The system shall prevent back navigation.

The system shall not maintain conversational memory across questions.

The system shall record SubmittedAt timestamp per answer.

The system shall prevent submission after session expiry.

8️⃣ ANSWER EVALUATION (ASYNC)

The system shall evaluate each answer independently.

The system shall compare candidate answer against expected criteria.

The system shall generate:

- Per-question score (0–100)

- Strengths

- Weaknesses

- Explanation

The system shall aggregate final interview score.

The system shall categorize final outcome:

- Strong

- Borderline

- Weak

The system shall not auto-reject candidate.

The system shall not auto-move pipeline stage.

The system shall execute evaluation asynchronously.

The system shall not block API requests during evaluation.

9️⃣ HR REVIEW REQUIREMENTS

The system shall allow HR to view:

- Overall interview score

- Question-wise scores

- Strengths and weaknesses

- AI recommendation (assistive only)

The system shall allow HR to override AI outcome.

The system shall log override actions.

The system shall clearly indicate that AI assists and HR decides.

🔟 SECURITY & TENANT ENFORCEMENT

The system shall enforce tenant isolation on all interview data.

The system shall restrict interview configuration to Admin and Recruiter roles.

The system shall restrict interview review to authorized roles only.

The system shall prevent cross-tenant session access.

The system shall store prompt version and model used for audit.

The system shall log:

- Session creation

- Session start

- Session completion

- Evaluation completion

- Override actions

1️⃣1️⃣ ARCHITECTURE CONSTRAINTS

The Interview module shall remain independent from Resume Intelligence module.

The Interview module shall not modify ATS status automatically.

All AI logic shall reside in backend services.

No AI logic shall exist in frontend.

Prompts shall be stored in backend-owned files only.

Sprint 0–2 modules shall not be modified destructively.

1️⃣2️⃣ ERROR HANDLING

The system shall mark evaluation status as Failed if AI evaluation fails.

The system shall allow manual retry by authorized roles.

The system shall not block interview completion if evaluation fails.

The system shall not expose raw LLM responses.

1️⃣3️⃣ DEFINITION OF DONE

Sprint 3 shall be considered complete when:

- Interview configuration works per job.

- Questions are generated deterministically.

- Candidate completes interview asynchronously.

- Each answer is evaluated independently.

- Structured, explainable scorecards are produced.

- HR can review and override outcome.

- No pipeline stage auto-movement occurs.

- No AI prompt exposure occurs.

- Sprint 0–2 functionality remains unaffected.