Perfect — let’s simulate Sprint 3 (AI Interview) merge end-to-end, exactly like you’ll run it in real life, with branch flow, PR order, checks, failure handling, and sprint close.

This simulation assumes:

- Sprint 0, 1, 2 are DONE and stable

- You’re following the Antigravity branching strategy

- Freshers + scoped prompts

- You are the gatekeeper

🧪 Sprint 3 Merge Simulation

(AI Interview – Asynchronous, Assistive, Auditable)

🟦 INITIAL STATE (Before Sprint 3)

Branches:

main

develop   ← contains Sprint 2 (Resume Intelligence)

Tags:

sprint-0-complete

sprint-1-complete

sprint-2-complete

🟦 STEP 1: You create Sprint 3 branch (YOU only)

git checkout develop

git pull

git checkout -b sprint/3

git push origin sprint/3

📌 This freezes Sprint 3 context for all Antigravity runs.

🟦 STEP 2: Developers create feature branches (from sprint/3)

👨‍💻 Dev 1 — AI Interview Engine

git checkout sprint/3

git checkout -b feature/dev1-ai-interview-engine

👨‍💻 Dev 2 — Interview Backend

git checkout sprint/3

git checkout -b feature/dev2-interview-backend

👩‍💻 Dev 3 — Candidate Interview UI

git checkout sprint/3

git checkout -b feature/dev3-candidate-interview-ui

👩‍💻 Dev 4 — Recruiter Interview Review UI

git checkout sprint/3

git checkout -b feature/dev4-hr-interview-ui

🟦 STEP 3: Antigravity execution (feature branches only)

Each developer does ONLY this:

- Pull latest sprint branch:

git pull origin sprint/3

- Open Antigravity

- Paste ONLY their Sprint 3 scoped prompt

- Run it

- Verify files are within scope

- Commit & push

Example (Dev 1):

git status

# shows only ai-services/**

git add ai-services

git commit -m "Sprint 3: AI interview engine (async)"

git push origin feature/dev1-ai-interview-engine

🚫 If any file outside scope appears → reset and re-run prompt.

🟦 STEP 4: PR creation (feature → sprint/3)

Each dev opens a PR:

feature/devX-scope → sprint/3

PR titles:

- Sprint 3 – AI Interview Engine

- Sprint 3 – Interview Backend

- Sprint 3 – Candidate Interview UI

- Sprint 3 – Recruiter Interview Review UI

🟦 STEP 5: PR review & merge (ORDER IS CRITICAL)

🔑 Merge order (do NOT change)

1️⃣ AI Interview Engine
2️⃣ Interview Backend
3️⃣ Candidate Interview UI
4️⃣ Recruiter Interview Review UI

This avoids broken references and UI dead ends.

🟩 PR #1 — Dev 1 (AI Interview Engine)

You check:

- Files only in ai-services/**

- Prompt files exist:

  - interview_questions.txt

  - interview_evaluation.txt

- Async workers only (no API blocking)

- Structured JSON output

- Metadata stored (tenant, model, prompt version)

🚨 You spot:

session_memory.append(previous_answer)

❌ Problem: conversational memory (bias risk)

Action (PR comment):

“Sprint 3 rule violation: No conversational memory allowed.
Please remove stateful memory and re-run scoped prompt.”

Dev fixes → pushes → PR updates.

✅ Merge:

git checkout sprint/3

git merge feature/dev1-ai-interview-engine

🟩 PR #2 — Dev 2 (Interview Backend)

You check:

- Files only in backend/Modules/Interview/**

- TenantId enforced everywhere

- Secure interview token (time-bound)

- ATS integration is READ-ONLY

- No LLM calls

🚨 You find:

application.Status = InterviewPassed;

❌ AI indirectly changing ATS state.

Action:

“Sprint 3 violation: ATS status must not be auto-changed. Remove this.”

Dev fixes → re-push.

✅ Merge:

git merge feature/dev2-interview-backend

🟩 PR #3 — Dev 3 (Candidate Interview UI)

You check:

- Files only in frontend/src/modules/interview/**

- One question at a time

- Auto-save answers

- No scores shown

- No hints or feedback

🚨 UI issue:

- Candidate can see “Strong / Weak” badge

❌ This leaks evaluation.

Action:

“Candidate UI must not show evaluation signals. Remove this.”

Dev fixes → push.

✅ Merge:

git merge feature/dev3-candidate-interview-ui

🟩 PR #4 — Dev 4 (Recruiter Interview Review UI)

You check:

- Files only in frontend/src/modules/ats/** and /interview/**

- Shows:

  - Questions

  - Answers

  - Scores

  - Strengths / weaknesses

- Manual decision controls present

- Clear “AI recommendation” label

UI is basic but compliant.

✅ Merge:

git merge feature/dev4-hr-interview-ui

🟦 STEP 6: End-to-End Smoke Test (YOU – 30–40 min)

On sprint/3 branch:

git checkout sprint/3

Test only this path:

- Recruiter configures interview

- System generates interview

- Candidate opens invite link

- Candidate answers questions

- Interview completes

- Recruiter views results

- ATS stage is unchanged

✔ Pass → Sprint 3 technically complete
❌ Fail → fix inside sprint/3, not feature branches

🟦 STEP 7: Close Sprint 3

Merge sprint into develop

git checkout develop

git merge sprint/3

git push origin develop

Tag sprint

git tag sprint-3-complete

git push origin sprint-3-complete

Cleanup branches

git branch -d sprint/3

git push origin --delete sprint/3

git branch -d feature/dev1-ai-interview-engine

git branch -d feature/dev2-interview-backend

git branch -d feature/dev3-candidate-interview-ui

git branch -d feature/dev4-hr-interview-ui

🟩 FINAL STATE (After Sprint 3)

main        → Sprint 2 stable

develop     → Sprint 3 complete (AI Interview live)

Sprint 4 (Dashboards & Notifications) can start safely.

🚨 Common Sprint 3 Failure Scenarios & What You Do

| Issue | Action |
| --- | --- |
| Candidate sees score | Reject PR |
| AI auto-decides | Reject PR |
| Blocking interview API | Reject PR |
| Missing tenant filter | Block |
| UI ugly | Accept |
| Interview slow | Accept |

🧠 One golden rule for Sprint 3 merge

AI may evaluate answers, but humans evaluate candidates.

If that rule holds → merge with confidence.

If you want next, I can:

- Create Sprint 4 scoped prompts

- Prepare Sprint 3 rollback & hotfix plan

- Help you design interview question quality metrics

- Map Sprint 3 → Sprint 4 dependencies

Just tell me 👍