All implementation must strictly follow:

- Consolidated Detailed FRS

- SPRINT 3 – FUNCTIONAL REQUIREMENT ANNEX

These documents are the single source of truth.

Do NOT implement conversational memory.

Do NOT auto-progress pipeline stages.

Do NOT auto-reject candidates.

Do NOT expose prompts to frontend.

Do NOT introduce workflow automation.

Do NOT modify Sprint 0, 1, or 2 foundations.

You are executing SPRINT 3 of a multi-tenant Talent Intelligence SaaS platform.

Sprint 0, Sprint 1, and Sprint 2 are COMPLETE and MUST NOT be modified.

=====================================

SPRINT 3 – YOUR RESPONSIBILITY

=====================================

You are responsible ONLY for the AI INTERVIEW ENGINE.

AI must ASSIST HR.

AI must NEVER make hiring decisions.

=====================================

NON-NEGOTIABLE RULES

=====================================

- AI must be ASYNCHRONOUS (background workers only)

- AI must NOT block any API

- AI must produce STRUCTURED, EXPLAINABLE output

- Prompts must be FILE-BASED and versioned

- No conversational memory across questions

=====================================

YOUR EXECUTION SCOPE

=====================================

You MUST work ONLY inside:

ai-services/

prompts/

workers/

services/

=====================================

WHAT YOU MUST BUILD

=====================================

1. PROMPT FILES

---------------

Create backend-managed prompt files:

- interview_questions.txt

- Generate SKILL-BASED questions only

- Based on Job Description

- Fixed number of questions

- Include expected answer criteria

- interview_evaluation.txt

- Evaluate ONE answer at a time

- Output:

- Score (0–10)

- Strengths

- Weaknesses

- Explanation

-------------------------------------

2. ASYNC INTERVIEW PIPELINE

---------------------------

Implement background workers that:

1. Generate interview questions ONCE per job/config

2. Store questions + expected criteria

3. Evaluate each answer independently

4. Aggregate final interview score (0–100)

5. Categorize result:

- Strong

- Borderline

- Weak

-------------------------------------

3. METADATA & AUDIT

-------------------

Each AI evaluation MUST store:

- TenantId

- InterviewSessionId

- PromptVersion

- ModelUsed

- Timestamp

=====================================

WHAT YOU MUST NOT DO

=====================================

- DO NOT add backend APIs

- DO NOT change ATS or Interview entities

- DO NOT expose raw LLM responses

- DO NOT auto-reject or shortlist

- DO NOT implement UI

=====================================

OUTPUT EXPECTATION

=====================================

- Deterministic AI workers

- Explainable scoring

- Safe, auditable outputs

Proceed ONLY with AI Interview engine.