SPRINT 4 – FUNCTIONAL REQUIREMENT ANNEX

(Dashboards & Notifications – Visibility Layer)
Version: 1.0
Status: Scope Freeze

Derived From:

- Consolidated Detailed FRS

- Sprint 4 Master Prompt

Master Prompt - Sprint 4

1️⃣ SPRINT 4 OBJECTIVE

Sprint 4 shall implement operational visibility and communication capabilities without introducing automation or AI logic changes.

Sprint 4 shall introduce:

- Recruiter Dashboard

- Hiring Manager Dashboard

- Read-only analytics aggregation

- Email notification service

- Email template management

- Notification logging and traceability

Sprint 4 shall NOT implement:

- Workflow automation rules

- Candidate portal

- AI scoring modifications

- Interview logic changes

- Auto-stage transitions

- Auto-rejection logic

- ATS/HRMS integrations

- New AI prompts

Sprint 4 shall extend Sprint 0–3 without modifying their architecture or decision logic.

2️⃣ INCLUDED SCREENS (STRICT SCOPE)

Sprint 4 includes:

- SCREEN 14 – Reports & Analytics (Dashboard view only)

- Recruiter Dashboard (as defined in Master Prompt

Master Prompt - Sprint 4

)

- Hiring Manager Dashboard

- SCREEN 15 – Notification Logs

- SCREEN 19 – Email Template Configuration

No other screens are included.

3️⃣ DASHBOARD DOMAIN SCOPE

Sprint 4 shall introduce read-only aggregation services.

No new decision entities shall be created.

Dashboards shall aggregate data from:

- Job

- Candidate

- Application

- Resume Intelligence (Sprint 2)

- Interview Module (Sprint 3)

- Notification Module (Sprint 4)

Dashboards shall not write or mutate data.

4️⃣ DASHBOARD METRICS (SCOPE FREEZE)

The system shall compute and expose the following per tenant:

Candidate Funnel Metrics

- Total Candidates

- Candidates per pipeline stage

- Stage distribution percentages

Resume Intelligence Metrics

- Resume screening completed count

- Resume screening pending count

Interview Metrics

- Interview invitations sent

- Interviews completed

- Interview outcome distribution:

  - Strong

  - Borderline

  - Weak

Operational Metrics

- Average time per stage

- Pending actions count

- Recent activity list

No additional metrics shall be introduced.

No predictive analytics shall be implemented.

No AI recalculation shall occur during dashboard rendering.

5️⃣ DASHBOARD API REQUIREMENTS

The system shall expose:

- Recruiter Dashboard endpoint

- Hiring Manager Dashboard endpoint

The system shall ensure:

- All endpoints are read-only.

- All endpoints are tenant-scoped.

- Date filters are supported.

- RBAC validation is enforced.

- Queries are optimized and non-blocking.

The system shall not trigger AI execution during dashboard API calls.

6️⃣ RECRUITER DASHBOARD REQUIREMENTS

The system shall display:

- Candidate funnel overview

- Resume screening status

- Interview progress

- Pending actions

The system shall show last updated timestamp.

The system shall handle empty data states gracefully.

The system shall restrict dashboard visibility to authorized roles.

The system shall not allow write actions from dashboard.

7️⃣ HIRING MANAGER DASHBOARD REQUIREMENTS

The system shall display:

- Candidates awaiting review

- Interview score summaries

- Recent activity

The system shall not allow candidate status modification from dashboard.

The system shall enforce role-based visibility rules.

8️⃣ NOTIFICATION SERVICE REQUIREMENTS

Sprint 4 shall introduce a backend-managed notification service.

Supported notification types:

- Interview invitation sent to candidate

- Interview completed notification to HR

- Interview result ready

- Resume screening completed

The system shall ensure:

- Notifications execute asynchronously.

- Notification failures are logged.

- Retry-safe execution is implemented.

- Notifications are tenant-scoped.

- Notifications do not change candidate status automatically.

9️⃣ EMAIL TEMPLATE MANAGEMENT

The system shall store email templates in backend.

The system shall support placeholder substitution including:

- Candidate Name

- Job Title

- Interview Link

- Company Name

The system shall not allow AI-generated email body content.

The system shall allow basic tenant branding (logo and name).

The system shall log template updates.

🔟 NOTIFICATION LOGGING & TRACEABILITY

The system shall log:

- Notification type

- Related ApplicationId or InterviewSessionId

- Recipient

- Delivery status

- Timestamp

The system shall expose notification logs in SCREEN 15.

The system shall allow filtering by date and notification type.

The system shall not expose email provider credentials.

1️⃣1️⃣ UX & PERFORMANCE CONSTRAINTS

The system shall ensure dashboard loads within acceptable SLA.

The system shall not auto-refresh excessively.

The system shall display last refresh timestamp.

The system shall not perform heavy joins synchronously.

The system shall pre-aggregate data where required.

1️⃣2️⃣ SECURITY & TENANT ENFORCEMENT

The system shall enforce tenant isolation on dashboard data.

The system shall enforce RBAC on each metric and endpoint.

The system shall prevent cross-tenant notification access.

The system shall not expose sensitive AI internals on dashboards.

The system shall log dashboard access events.

1️⃣3️⃣ ARCHITECTURE CONSTRAINTS

The dashboard module shall remain read-only.

The notification module shall not directly modify ATS entities.

Dashboards shall not depend on live AI execution.

Sprint 0–3 modules shall not be modified destructively.

1️⃣4️⃣ ERROR HANDLING

The system shall log notification failures.

The system shall implement retry policy for failed notifications.

The system shall not block ATS operations due to notification failure.

The system shall handle dashboard API failures gracefully.

1️⃣5️⃣ DEFINITION OF DONE

Sprint 4 shall be considered complete when:

- Dashboards reflect accurate tenant data.

- Recruiters can view pipeline health.

- Hiring managers can review interview summaries.

- Interview completion triggers HR notification.

- Resume screening completion triggers notification.

- Email notifications are reliable and logged.

- No candidate status changes occur automatically.

- No AI logic changes are introduced.

- Sprint 0–3 architecture remains untouched.