Perfect — let’s simulate Sprint 4 (Dashboards & Notifications) merge end-to-end, exactly how you should run it in real life with Antigravity, freshers, and strict safety gates.

Sprint 4 is all about visibility without control, so merge order and checks matter a lot.

🧪 Sprint 4 Merge Simulation

(Dashboards & Notifications – Read-Only, Informational)

🟦 INITIAL STATE (Before Sprint 4)

Branches:

main

develop   ← contains Sprint 3 (AI Interview)

Tags:

sprint-0-complete

sprint-1-complete

sprint-2-complete

sprint-3-complete

🟦 STEP 1: You create Sprint 4 branch (YOU only)

git checkout develop

git pull

git checkout -b sprint/4

git push origin sprint/4

📌 Sprint 4 context is now frozen.
All Antigravity runs must start from sprint/4.

🟦 STEP 2: Developers create feature branches (from sprint/4)

👨‍💻 Dev 1 — Dashboard Backend (Aggregation)

git checkout sprint/4

git checkout -b feature/dev1-dashboard-backend

👨‍💻 Dev 2 — Notifications Backend

git checkout sprint/4

git checkout -b feature/dev2-notifications-backend

👩‍💻 Dev 3 — Dashboards UI

git checkout sprint/4

git checkout -b feature/dev3-dashboard-ui

👩‍💻 Dev 4 — Timeline & Notification UI

git checkout sprint/4

git checkout -b feature/dev4-timeline-ui

🟦 STEP 3: Antigravity execution (feature branches only)

Each developer does ONLY this:

- Pull latest sprint branch:

git pull origin sprint/4

- Open Antigravity

- Paste ONLY their Sprint 4 scoped prompt

- Run it

- Verify file scope

- Commit and push

Example (Dev 2):

git status

# backend/Modules/Notifications/** only

git add backend/Modules/Notifications

git commit -m "Sprint 4: async notifications & email templates"

git push origin feature/dev2-notifications-backend

🚫 If files outside scope appear → reset and re-run prompt.

🟦 STEP 4: PR creation (feature → sprint/4)

Each dev opens a PR:

feature/devX-scope → sprint/4

PR titles:

- Sprint 4 – Dashboard Backend Aggregation

- Sprint 4 – Notification & Email Service

- Sprint 4 – Recruiter & Hiring Manager Dashboards

- Sprint 4 – Timeline & Notification Visibility

🟦 STEP 5: PR Review & Merge (ORDER IS IMPORTANT)

🔑 Merge Order (do NOT change)

1️⃣ Dashboard Backend
2️⃣ Notifications Backend
3️⃣ Dashboard UI
4️⃣ Timeline & Notification UI

This prevents UI from referencing missing APIs or events.

🟩 PR #1 — Dev 1 (Dashboard Backend)

You check:

- Files only in backend/Modules/Dashboard/**

- ATS & Interview modules read-only

- No SaveChanges()

- TenantId enforced

- DTOs returned

🚨 You spot:

application.Status = ...

❌ Violation: dashboards writing data.

Action (PR comment):

“Sprint 4 violation: Dashboards must be read-only. Remove write logic.”

Dev fixes → pushes → PR updates.

✅ Merge:

git checkout sprint/4

git merge feature/dev1-dashboard-backend

🟩 PR #2 — Dev 2 (Notifications Backend)

You check:

- Files only in backend/Modules/Notifications/**

- Async processing

- Template-based emails

- Delivery logs stored

- No ATS status updates

🚨 You find:

if (interviewCompleted)

MoveCandidateNextStage();

❌ Hard stop — automation leak.

Action:

“Sprint 4 rule: Notifications must inform only. Remove any workflow logic.”

Dev fixes → re-pushes.

✅ Merge:

git merge feature/dev2-notifications-backend

🟩 PR #3 — Dev 3 (Dashboard UI)

You check:

- Files only in frontend/src/modules/dashboard/**

- Metrics visible

- Role-based views

- No action buttons

- No hidden triggers

UI is plain but compliant.

✅ Merge:

git merge feature/dev3-dashboard-ui

🟩 PR #4 — Dev 4 (Timeline & Notification UI)

You check:

- Files only in frontend/src/modules/timeline/** and notifications/**

- Events visible

- Delivery status visible

- No resend / retry buttons

- No workflow actions

🚨 Minor issue:

- “Resend Email” button present

Action:

“Sprint 4 violation: Timeline must be read-only. Remove resend action.”

Dev fixes → push.

✅ Merge:

git merge feature/dev4-timeline-ui

🟦 STEP 6: End-to-End Smoke Test (YOU – 20–30 min)

On sprint/4 branch:

git checkout sprint/4

Test only this:

- Open recruiter dashboard

- Metrics load correctly

- Complete interview (Sprint 3 flow)

- Notification sent

- Timeline updated

- ATS status unchanged

✔ Pass → Sprint 4 complete
❌ Fail → fix inside sprint/4 only

🟦 STEP 7: Close Sprint 4

Merge sprint into develop

git checkout develop

git merge sprint/4

git push origin develop

Tag sprint

git tag sprint-4-complete

git push origin sprint-4-complete

Cleanup branches

git branch -d sprint/4

git push origin --delete sprint/4

git branch -d feature/dev1-dashboard-backend

git branch -d feature/dev2-notifications-backend

git branch -d feature/dev3-dashboard-ui

git branch -d feature/dev4-timeline-ui

🟩 FINAL STATE (After Sprint 4)

main        → Sprint 3 stable

develop     → Sprint 4 complete (Dashboards & Notifications live)

Sprint 5 (Workflow Automation) can now begin cleanly.

🚨 Common Sprint 4 Failure Scenarios

| Issue | Action |
| --- | --- |
| Dashboard updates data | Reject PR |
| Notifications trigger actions | Reject PR |
| Timeline allows resend | Reject |
| Missing tenant filter | Block |
| UI basic | Accept |
| Metrics approximate | Accept |

🧠 One golden rule for Sprint 4 merge

Visibility must never turn into control.

If that rule holds → merge confidently.

If you want next, I can:

- Prepare Sprint 5 (Workflow Automation) scoped prompts

- Create Sprint 4 rollback & hotfix plan

- Help define dashboard KPIs for leadership

- Simulate Sprint 5 merge

Just tell me 👍