Perfect — Sprint 4 looks “simple” on the surface, but it’s actually dangerous if reviewed loosely, because dashboards + notifications can accidentally turn into automation.

This guide is written so you can review quickly, safely, and confidently, even if multiple devs used Antigravity.

✅ Sprint 4 Output Review Guide

(Dashboards & Notifications – Visibility Without Automation)

🧠 Sprint 4 Review Mindset (Read First)

Your job in Sprint 4 is to ensure:

- Dashboards only show data

- Notifications only inform

- Nothing changes system state automatically

- ATS remains the only decision-maker

- Sprint 5 (Workflow Automation) is still cleanly separable

You are NOT reviewing:

- Chart beauty

- Email wording quality

- Dashboard KPIs correctness to the last digit

- Performance tuning

🟦 STEP 1: Repo-Level Scope Check (5 minutes)

✅ Allowed folders in Sprint 4

backend/Modules/Dashboard/**

backend/Modules/Notifications/**

backend/Modules/ATS/**        (read-only queries only)

backend/Modules/Interview/**  (read-only queries only)

frontend/src/modules/dashboard/**

frontend/src/modules/notifications/**

frontend/src/modules/timeline/**

frontend/src/modules/ats/**   (visibility only)

🚫 Forbidden folders

backend/Modules/Workflow/**

backend/Modules/Billing/**

backend/Modules/Analytics/**

backend/Modules/Marketplace/**

ai-services/**

❌ If any forbidden folder is touched → Reject PR immediately

🟦 STEP 2: Sprint 4 Scope Validation (Critical)

Sprint 4 MUST include

- Recruiter dashboard

- Hiring manager dashboard

- Read-only metrics

- Notification delivery (email / in-app)

- Application timeline visibility

Sprint 4 MUST NOT include 🚫

- Workflow rules

- Auto stage changes

- Conditional logic (if score > X then…)

- Auto-invites

- Auto-retries from UI

- Any AI logic

🔍 Search PRs for:

Workflow

Rule

Auto

Threshold

Trigger

AI

LLM

If found → Reject PR

🟦 STEP 3: Dashboard Backend Review (Read-Only Guarantee)

Check dashboard backend code for:

✅ Must be true:

- Queries are SELECT-only

- Aggregations only (counts, averages)

- TenantId enforced on every query

- DTOs returned (not entities)

🚫 Red flags:

application.Status = ...

Update(...)

SaveChanges()

If any write operation exists → Reject PR

🟦 STEP 4: Notification Backend Review (Inform, Don’t Act)

Notifications MUST:

✔ Be async
✔ Log delivery status
✔ Be traceable (ApplicationId / InterviewId)
✔ Use templates

Notifications MUST NOT 🚫:

- Change ATS status

- Trigger interviews

- Trigger workflows

- Contain decision logic

🚨 Red flag:

if (interviewScore > 80) {

MoveToNextStage();

}

Immediate rejection.

🟦 STEP 5: Email & Template Safety Check

Confirm:

- Templates are backend-managed

- Placeholders are simple (name, job, link)

- No AI-generated email content

- Tenant branding is cosmetic only

🚫 Red flags:

- Dynamic conditional text

- “You are shortlisted” messaging

- AI-written emails

Sprint 4 emails must be neutral & informational.

🟦 STEP 6: Dashboard UI Review (No Hidden Actions)

Dashboard UI MUST:

✔ Show metrics
✔ Show counts & trends
✔ Show “last updated” timestamp

Dashboard UI MUST NOT 🚫:

- Have buttons that change state

- Allow bulk actions

- Trigger notifications

- Trigger workflows

🚨 Red flag:

“Send Interview” button on dashboard

Reject — belongs to Sprint 5.

🟦 STEP 7: Timeline & Notification Visibility (Frontend)

Timeline MUST:

- Show what happened

- Show when it happened

- Show notification delivery status

Timeline MUST NOT 🚫:

- Allow resending emails

- Allow retries

- Allow manual triggers

Timeline is audit, not control.

🟦 STEP 8: Multi-Tenancy & RBAC Check

Confirm:

- Recruiters see only their tenant

- Hiring managers see limited view

- Candidates do NOT see dashboards

- Notifications scoped to tenant

Missing TenantId anywhere → Block merge

🟦 STEP 9: Antigravity Discipline Check

Ask each developer:

“Did you run ONLY your Sprint 4 scoped prompt?”

If answer is:

- ✔ Yes → proceed

- ❌ I tweaked logic

- ❌ I added a small automation

- ❌ I reused workflow code

→ Reject PR and re-run

🟦 STEP 10: End-to-End Smoke Test (YOU – 20–30 min)

Test only this:

- Open recruiter dashboard

- Metrics load correctly

- Trigger interview completion (from Sprint 3)

- Notification is sent

- Timeline shows event

- ATS status remains unchanged

✔ Pass → Sprint 4 complete
❌ Fail → fix inside sprint/4

🟩 Sprint 4 Definition of Done (Print This)

Sprint 4 is DONE if:

- Dashboards are read-only

- Notifications are informational

- No workflow logic exists

- No ATS status changes automatically

- All data is tenant-safe

- Visibility is improved without control

🚦 Decision Matrix (Sprint 4)

| Issue | Action |
| --- | --- |
| Dashboard writes data | Reject |
| Notification triggers action | Reject |
| Workflow logic present | Reject |
| Missing tenant filter | Block |
| UI basic | Accept |
| Email wording basic | Accept |

🧠 One golden rule for Sprint 4

If notifications stop working, hiring must still continue manually.

If that’s true → Sprint 4 is safe.

If you want next, I can:

- Simulate a Sprint 4 merge

- Prepare Sprint 5 (Workflow Automation) scoped prompts

- Create a Sprint 4 rollback plan

- Help you define dashboard KPIs for leadership

Just tell me 👍